Project Title: Blaze Sports Intel (BSI): College Baseball Analytics
Project Slogan: “See the edge before first pitch.”
By: Austin Humphrey — PM
Date: 31 Oct 2025
Course: PTM‑O / MAN 603 — Week 1: Project Definition

## 1) Objective

- Problem Statement / Need: Advanced, usable college‑baseball insights are scarce. Coaches, content creators and fans rely on fragmented statistics and manual research that slow decisions and reduce confidence.

- Combined Purpose & Proposed Solution: Build a web application with an ML‑powered backend that aggregates public game and player data and outputs daily matchup win probabilities and interpretable metrics in a clean dashboard.

## 2) Project’s Title

Blaze Sports Intel (BSI): College Baseball Analytics

## 3) Project’s Slogan

“See the edge before first pitch.”

## 4) Project Description & Requirements

- Human Desirability: Coaches, analysts and fans want faster, clearer pre‑game insight that’s easier than spreadsheets and box‑score scraping. The product must save them time and make sophisticated analytics accessible.

- Business Viability: A lean team can deliver an MVP in six months with a role‑played budget of roughly $7,500. Monetization options include premium tiers for pro teams and creators after the MVP proves market fit.

- Technical Feasibility: Use Python with pandas for ETL, scikit‑learn for baseline predictive models, PostgreSQL for storage and a React/Next.js dashboard hosted on a managed PaaS; integrate CI/CD via GitHub Actions.

## 5) Value Propositions

- Customer / Client Benefits: Quicker game preparation and more confident decisions thanks to a single source of truth and interpretable metrics (not just a black‑box score).

- Teammates’ Benefits: Real‑world ML and product development experience for the portfolio; exposure to ETL, model evaluation and stakeholder feedback.

- Project’s Differentiation: Focus on the college baseball niche and transparent model explanations (showing why a team’s probability changed) differentiates BSI from generic or pro‑level analytics sites.

## 6) Stakeholder Profiles

- Project Manager: Austin Humphrey, PM — approvals: ensure data‑source terms of use permit scraping and derivative works.

- Core Teammate 1: Data Engineer — responsible for data ingestion pipelines, quality checks and feature store maintenance.

- Core Teammate 2: Frontend Developer — builds the dashboard UI, charts and state management.

- Core Teammate 3: UX/PMM — leads user interviews with 6–8 beta users and prepares onboarding and marketing content.

## 7) Scope Statement

- Project Cost Estimate: $7,500 (role‑played budget) — includes managed cloud hosting, a domain + SSL certificate, a mid‑tier laptop upgrade, a small data vendor contingency, design assets and incentives for three user‑testing sessions per sprint.

- Estimated Duration: 6 months (four 6‑week sprints plus hardening).

- Similar Model / Competitor: FanGraphs (baseball analytics site). It demonstrates demand for advanced metrics dashboards; BSI adapts the concept to the college level and emphasizes interpretability for coaching use.

- Brief & Basic Scope Statement: We expect about 5 stakeholders, 6 months and $7,500 to deliver an MVP and a season‑ready beta dashboard.

## 8) Project Constraints

- Legal/compliance: data‑collection terms of use and site scraping limits must be respected.

- Data availability: college‑level historical data coverage may be inconsistent.

- Resource limits: fixed compute/network budgets and third‑party API rate limits constrain architecture choices.

## 9) Assumptions

- Public data sources remain accessible throughout the term.

- The team (or role‑played roles) can dedicate about 10 hours per week each.

- Beta users accept an MVP feature set and iterative visuals.

## 10) Industry Standards / Best Practices

- OWASP Top 10 for baseline security hardening of the web application.

- CRISP‑DM methodology to structure data and ML lifecycle (business understanding, data preparation, modelling and evaluation).

- WCAG 2.1 AA accessibility guidelines for chart colours, text contrast and keyboard navigation.

## 11) Success Criteria

- Model quality: Brier score ≤ 0.20 and ≥ 60% accuracy on back‑tests of recent seasons, accompanied by clear model cards.

- User & delivery metrics: at least 25 weekly active beta users; on‑time delivery with no more than ±10% schedule variance and ≤ 10% budget variance.

- Performance: time‑to‑interactive under 3 seconds on a 4G connection; 99% uptime during the season window.

## 12) Deliverables

- MVP / Minimum Viable Product (or Service): Single‑team dashboard with daily win probabilities and two advanced metrics (e.g., lineup‑adjusted wOBA trend and pitcher effectiveness), plus basic documentation.

- One Final Deliverable: Multi‑team selection, game‑level probability pages, full model card, onboarding walkthrough and a 3‑5 minute demo video with a handoff guide.

## 13) Realistic Project Start & Completion Dates

- Start Date: 1 Nov 2025

- Finish Date: 30 Apr 2026. Reddit.

## PD Mind Map (Keywords – one per line)

- Objective — Problem/Need: College insights are scarce

- Objective — Purpose/Solution: Predictive, interpretable dashboard

- Title: Blaze Sports Intel (BSI)

- Slogan: See the edge before first pitch

- Human Desirability: Faster, clearer pre‑game insight

- Business Viability: Lean build; staged rollout

- Technical Feasibility: Python ETL + web stack ready

- Customer Benefits: Quicker, better decisions

- Teammate Benefits: Real ML + product portfolio

- Differentiation: College niche + transparency

- PM & Approvals: Austin Humphrey — data terms

- Core 1: Data Engineer — ETL

- Core 2: Frontend Dev — UI

- Core 3: UX/PMM — research/onboarding

- Cost Estimate: ~$7,500 role‑played

- Duration: ~6 months (4 sprints)

- Similar Model: FanGraphs (analytics)

- Basic Scope: 5 ppl • 6 mos • $7.5k

- Constraints: Data TOS • coverage • compute

- Assumptions: Access • time • beta tolerance

- Standards: OWASP • CRISP‑DM • WCAG

- Success: Quality • users & delivery • perf

- MVP: Single‑team probabilities + 2 metrics

- Final: Multi‑team app + docs + demo

- Dates: 11/1/2025–4/30/2026 (Reddit)

## Resources — Week 1

| Reference | (In‑text) Citation |
| --- | --- |
| Verzuh, E. (2021). The fast forward MBA in project management (6th ed.). Wiley. | Success criteria / scope discipline: The project will be managed through a balance of schedule, scope and cost. Clear acceptance criteria tied to time, budget and quality are essential for project success, reflecting fundamental PM practices (Verzuh, 2021). |
| Westland, J. (2025, Apr 2). The triple constraint in project management: Time, scope & cost. ProjectManager.com. | Project success constraints: The classic “iron triangle” of time, scope and cost guides our thresholds for on‑time, on‑budget delivery and quality, informing the metrics selected above (Westland, 2025). |
| Omniconvert. (2025, Mar 16). UVP (Unique Value Proposition): Definition & how to write one. | Value propositions: A UVP should clearly identify who the product is for and why it’s better than alternatives. Our slogan and positioning (“see the edge before first pitch”) are structured to communicate a distinct, customer‑centric value proposition (Omniconvert, 2025). |
| FanGraphs. (n.d.). FanGraphs — Baseball statistics and analytics. Retrieved October 31, 2025, from https://www.fangraphs.com | Model project (scope): FanGraphs demonstrates sustained demand for advanced baseball analytics dashboards. BSI adapts this pattern to college baseball with interpretable model cards (FanGraphs, n.d.). |